# Financial Proposal

# 1. Introduction.

This financial proposal presents a costed work plan for conducting a four-week feasibility study for the Negande Spring, including technical assessments, environmental safeguards, fluoride treatment design, and stakeholder engagement. The budget has been carefully developed to ensure value for money, field efficiency, and compliance with donor financial practices.

The proposed cost structure includes professional fees, travel and logistics, equipment use, stakeholder workshop costs, and reporting. All costs are inclusive of applicable taxes.

# 2. Budget Summary Table

| Category | Details | Unit | Qty | Unit Cost (USD) | Total (USD) |
| --- | --- | --- | --- | --- | --- |
| Personnel Costs |  |  |  |  |  |
| Team Leader – K. Murambadoro | 20 days $250/day | Day | 20 | 250 | 5,000.00 |
| Hydrogeologist – J. Chigerwe | 15 days @ $200/day | Day | 15 | 200 | 3,000.00 |
| Environmental Auditor – Walter | 10 days @ $200/day | Day | 15 | 200 | 2,000.00 |
| Research Assistant (Enumerator) | 10 days @ $50/day (2 persons) | Day | 20 | 50 | 1,000.00 |
| Subtotal Personnel |  |  |  |  | 11,000.00 |
| Field Travel and Logistics |  |  |  |  |  |
| Vehicle Hire & Fuel | 4 weeks @ $100/day | Day | 28 | 100 | 2,800.00 |
| Accommodation | $60/night avg (4 staff) | Night | 12 | 60 | 720.00 |
| Per Diems | $30/day avg (5 people, 10 days) | Day | 50 | 30 | 1,500.00 |
| Subtotal Travel & Logistics |  |  |  |  | 5,020.00 |
| Equipment and Tools |  |  |  |  |  |
| Ultrasonic Clamp Meters (Rental) | 1 set @ $80/day x 5 days | Day | 5 | 80 | 400.00 |
| Printing & Stationery | Maps, questionnaires | Lump Sum | 1 | 150 | 150.00 |
| Data Collection Tools | Tablet setup & internet | Lump Sum | 1 | 200 | 200.00 |
| Subtotal Equipment & Tools |  |  |  |  | 750.00 |
| Stakeholder Engagement |  |  |  |  |  |
| Community FGDs & PRA Costs | Refreshments, venue, etc. | Session | 4 | 150 | 600.00 |
| Institutional Consultations | Travel to RDC, ZINWA, etc. | Trip | 3 | 100 | 300.00 |
| Validation Workshop | Officials & community workshop | Event | 1 | 600 | 1,500.00 |
| Subtotal Stakeholder |  |  |  |  | 2,400.00 |
| Reporting & Documentation |  |  |  |  |  |
| Report Compilation | Editing, diagrams | Lump Sum | 1 | 500 | 500.00 |
| Professional Design/Layout | Graphics & formatting | Lump Sum | 1 | 250 | 250.00 |
| Printing of Final Reports | 5 color bound copies | Copy | 5 | 30 | 150.00 |
| Subtotal Reporting |  |  |  |  | 900.00 |
| Contingency (5%) | Unforeseen adjustments |  |  |  | 1,004.00 |
| TOTAL ESTIMATED BUDGET |  |  |  |  | 21,074.00 |

# 3. Assumptions and Notes

- Daily rates reflect consultant-level remuneration aligned with prevailing market rates for short-term technical assistance in Zimbabwe.

- Travel estimates assume fieldwork in remote Siyakobvu with access challenges.

- Clamp meters are rented due to project-scale requirements, purchase is not cost-effective for short-term use.

- Water testing has already been done or it will be done by Chinhoyi University of Technology.

- Workshops follow Ministry and donor standards with basic logistics and documentation materials.

# 4. Invoicing Schedule

| Milestone | Deliverable | % of Budget |
| --- | --- | --- |
| Contract Signing | Mobilization | 20% |
| Submission of Inception Report | Detailed workplan & assessment tools | 20% |
| Completion of Fieldwork | Raw data, maps, and preliminary findings | 30% |
| Final Report Submission & Validation Workshop | Full feasibility report + stakeholder input | 30% |